SOS (Sikwate Online Store) 1st Meeting

**Attendees:**  
  
1. Allan Creer  
2. Jonathan Cabriana  
3. Juvelyn Hiolen

**Minutes of the meeting (07/07/2015):**  
  
1. Discussed the requirements specification by Allan  
2. To note: as of now, owner, admin and architect are the same person.  
3. Possible Supplier: Philippine Food Corporation based from Illinois  
4. Technologies to be used: (Can be changed)  
        AngularJS, HTML5  
        Maven  
        Eclipse  
        Java EE 5  
        NOSql (use MongoDB)  
        Hibernate (have to check if we have to)  
        Web Server (not yet decided because it is connected to angularJS)  
  
       
**Action Items:**  
  
Team:  
  
1. Research on shipping calculations ?  
2. More discussion on how to handle refunds and returns  
3. More discussion on the points system.  
  
**Allan**  
  
1. Update requirement specs based on what was discussed in the meeting  
2. Preliminary architecture to be discussed by the team  
3. Contact supplier to inquire about prices, delivery duration, shipping, etc  
4. Research on NOSql and calling web service for Angular JS

5. Come up with an initial list of requirements for Phase 1 and discuss with the team.

**Atan**

1. Mag-iring-iring sa tag-iya sa Maligaya store para sayon nato ma-istorya about the

    possible affiliate store or drop shipper hehehehe

**Juvy**  
  
1. Prototype on Product Displays using AngularJS    
2. Research on how to connect to third party payment system like Paypal, Mastercard, Visa  
3. If possible, prototype on registration and login using Angular JS

4. Create repo for documents, source codes

**Discussion Items for next Meeting**:

1. Show Prototype

2. Initial list of requirements for Phase 1

3. Architecture

4. Updates on the supplier